# Project Plan:

## Sprint 1: (18 June - 25 June)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Description** | **Assignee** | **Reporter** | **Priority** | **Status** |
| **As a user I need a registration page to create and account** | Allen Zhang | Allen Zhang | Medium | In Progress |
| **As a user, I want a home and maps page so I can easily navigate the website** | Justin Lee | Justin Lee | Medium | In Progress |
| **As a user I want to find rock climbing and hiking locations** | Erica Shivers | Erica Shivers | Medium | In Progress |
| **As a user I want to input locations and dates so I can search for rides** | Daniel Lisle | Allen Zhang | Medium | In Progress |
| **As a user I want to be able to chat with other users** | Caleb Noel | Caleb Noel | Medium | In Progress |

## Sprint 2: (26 June - 3 July)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Description** | **Assignee** | **Reporter** | **Priority** | **Status** |
| **As a user, I want to be able to favorite locations that I most enjoy.** | Erica Shivers | Justin Lee | Medium | Backlog |
| **As a user, I want to see information about travelers similar to me so I can choose a ride** | Daniel Lisle | Daniel Lisle | Medium | To Do |
| **As an user, I should be able to rate the driver or rider** | Allen Zhang | Allen Zhang | Medium | To Do |
| **As a driver I want post my destination and costs** | Justin Lee | Allen Zhang | Medium | To Do |
| **As a user I want to find a ride to [destination]** | Caleb Noel | Caleb Noel | Medium | Backlog |

## Sprint 3: (4 July - 11 July)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Description** | **Assignee** | **Reporter** | **Priority** | **Status** |
| **As a user I want to be able to edit my profile and add information about myself** | Caleb Noel | Caleb Noel | Medium | Backlog |
| **As a user, I want to add attributes about myself so I can interact with others most similar to me.** | Justin Lee | Justin Lee | Medium | Backlog |
| **As a user, I want to navigate to the registration page so I can start entering my info** | Daniel Lisle | Daniel Lisle | Medium | Backlog |
| **As a user I want to browse possible destinations or interesting locations on the map** | Caleb Noel | Caleb Noel | Medium | To Do |

## Sprint 4: (12 July - 19 July)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Description** | **Assignee** | **Reporter** | **Priority** | **Status** |
| **As a user I want to view all my messages** | Caleb Noel | Caleb Noel | Medium | Backlog |
| **As a user I want to be able to search for users to chat** | Caleb Noel | Caleb Noel | Medium | Backlog |
| **As a user I want to add fun spots on the map or view existing spots** | Allen Zhang | Allen Zhang | Medium | To Do |